After Sprint 1, the entire framework for the site is mainly done allowing Sprint 2 to be where we connect all the pieces. The main focus will be on implementing the booking system. This will all be done through interaction with the calendar, which was completed in Sprint 1.   
  
Along side implementing the booking system, we also will be placing a focus on going through what we completed in Sprint 1 and cleaning up a lot of the HTML code. This will ensure the website runs smoothly and will have no weird bugs done the road.  
  
To implement all this we will be completing the rest of our admin user stories (priority [#s](https://www.facebook.com/hashtag/s): 4-11). Because of how the system is setup, the admin has full capabilities, so by completing all the admin user stories we are also completing the full booking system. Once done, this it will allow us to come in on Sprint 3 and focus on finishing all the client/front Desk user stories, all of which wont be too difficult.  
  
USER-STORIES:  
  
#4 : ... see a calendar view of any month, with events listed in each day, so that I have an overview of events coming up, and manage my time wisely.  
  
#5: ... click on any day in the calendar view to see the schedule for that day, which rooms are booked, etc., so that I can add / modify events.  
  
#6: ... add / modify room bookings manually, so that I can manage events for all my clients. I should be able to confirm or deny any tentative booking, and add or delete any booking.  
  
#7: ... confirm or deny tentative bookings on the calendar page without leaving the calendar view, so that I can quickly go through all the requests.  
  
#8: ... make recurring bookings (e.g. Every Friday at 2-4pm for the next 4 weeks), so that I don't have to manually add many meetings for frequent clients.  
  
#9: ... ... accept all pending requests that have no timetable conflicts, so that I have more time for other tasks in the office.  
  
#10: ... distinguish between various types of events in the calendar, so that I can have a good general overview of the schedule. Requested, conflicting, and confirmed room bookings should be different colors.  
  
#11: ... set my email address on a user-settings page, along with some notification preferences, so that I can get automatic email notifications for certain events (e.g. An event has been cancelled).