After Sprint 2, all the admin user stories will be finished. This means our system should have the functionality to add/edit new events, add/edit new clients, and add/edit new users. Along side events should have full functionality. This includes being able to schedule recurring events and moving an event by just clicking and dragging. The only user story we were not able to complete was #11. While we have the function written, we were not able to link it with our booking function due to time constraints.

In terms of what we will do next, we only have 4 days before the product is due. This gives us just enough time to finish implementing user story #11 and then implement the remaining user stories that we had not yet done yet (User stories #12-14). Thankfully implementing these user stories wont be too difficult because its mainly just giving permissions over. It doesn’t involve the creation of new functionality.

On top of finishing all the user stories we also are hoping to polish off the product and making sure everything is working how it’s supposed to.   
  
USER-STORIES:  
  
#11: ... set my email address on a user-settings page, along with some notification preferences, so that I can get automatic email notifications for certain events (e.g. An event has been cancelled).

#12 ... easily access all the same information as an administrator, so that I can provide front-desk services to clients in person and over the phone. I should be able to see upcoming events and their status (requested, confirmed, etc.), and access client information.

#13 ... make tentative (i.e. requested) room-bookings on behalf of any client, so that clients can make bookings without having to contact an administrator. I should not be able to confirm room-bookings, though, since that decision is up to an administrator.

#14 ... cancel events, so that I can help clients re-schedule.